Highlights from Meeting July 16, 2024

Meeting with Meghan and Paul – Architects for Library Additions

**Attendees**: Ken Gottry, Bob Odess, Christina Becker, Sue Sawyer, Gerry Preece, Mary Laedlein

\*Carmen is waiting for boundary language. Old School Building to be up for sale in Sept/Oct. 2024

Discussions included:

1. Review construction docs for Reading Room Project
2. Discussion of harm reduction machine
3. Update on overall master plan – NY Forward

When Grant comes through, the bids will go out. Projecting Dec. 1, 2024.

At the end of the meeting, we met outside to discuss the location of the harm reduction machine. It was decided that the machine should stay in the present location until the additions are in place. At that time, a new location could be discussed. A motion was made by SS, seconded by KG and passed.

Respectfully submitted,

Mary Laedlein