## Cambridge Public Library Board of Trustees Meeting

## April 15, 2025

Attendees: Sue Sawyer, Bob Odess, Gerry Preece, Monica Ravreby, Christina Becker

Absent: Becca Flynn, Ken Gottry, Mary Laedlein

Approval of Minutes from March meeting unavailable. Christina will write a brief summary.

Treasurer’s Report: Report received and reviewed by attendees.

Discussion re: timeline for paying Paul’s invoices was had.

Annual Community Newsletter will be completed and reviewed and approved.

Building Project Update:

Building Permit was approved and Catalfamo officially broke ground on the project March 25th

Foundation was dug, poured, and backfilled quickly with inspections performed by County every step of the way

Slab was poured April 5th and framing materials were delivered April 11th

CB met with Paul Mays and Neil Kiernan from Catalfamo for a Progress Report on April 11th

An estimate for “Soft Cost” Special Inspections from a 3rd Party was presented – these are required inspections but are an additional cost which must be paid directly to the company, not through BRMA or Catalfamo

Neil confirmed that framing will begin Monday – Windows will not be delivered until June 6th and may slow things down a little – on the bright side, the contractors are confident that if the windows arrive on time they should be able to button construction up before July 1st

Paul will give us some examples of different plaques or other ways to honor the Stevens Family for the generous $50,000 donation that they made towards this project. We must decide if we will make this a “Room Naming” or just a tribute of some sort.

CB will be setting up a meeting with Paul and Meghan in the near future so we can begin to look at Phase 2 and how exactly that will work out.

Construction Meeting-Site visit notes are attached.

(Grant funding is uncertain at this point in time.)

Discussion re: Roof repair is to be determined.

SALS dinner will be on May 19, and it was so moved by Bob Odess and 2nd by Gerry Preece to have the board cover the cost of member dinners.

Directors Report:

“Job Shadow” day completed on 4/11. 8th Grade student RozlynEldred spent the day with CB learning about working in libraries, the role of Public Libraries, and the path to becoming a librarian.

Girl Scout Silver Projects Updates: Project proposal has been completed and sent to Girl Scout Leaders for approval.

Seed Library is open and well-stocked.

Farm2library : 107 visitors in March.

Annual Report was accepted by DLD and we are all set until next year.

Friends of Library receiving lots of donations from Fundraising Letter. Ken also provided the Teller at Arrow Bank with a fundraising letter which they will share with Corporate HQ….thanks Ken! Stewarts Shop would like a Photo-Op to promote Holiday Match Program and highlight organizations that receive donations.

All Staff accounts have been updated with Multi-Factor Authorization to enhance Cyber Security and protect library accounts.

Purchased Slate Valley Museum membership pass for borrowing at the library. Should have the pass in the next week or two.

Leigh Ann is looking into creating a “Birding Backpack” which comes equipped with binoculars, a shared journal for recording sightings and observations, and educational materials/books

Programming: Update on programs presented and upcoming events that were included in agenda.

Discussion re: When and if we add new board members, they would start serving in January 2026.

Meeting adjourned @ 9:40

Next meeting May 20, 2025 @

Respectfully submitted by Monica Ravreby